# Zstate Equity Research Agent Benchmark

Process Mapping — Senior Team Brief (v0.2)

Prepared for: Zstate.ai | Confidential

# 1. Purpose

This document provides process mapping, data flows, roles, and timeline for senior stakeholders. It does not include the full 185-task catalog — that is maintained separately for domain experts and task engineers.

# 2. Strategic Context

Zstate product: Task + Trajectory + Reward datasets for agentic AI training

Benchmark (Phase 1) proves task quality; trajectories (Phase 2) are the product

Differentiation: credentialed experts + real SEC filings + auditable agent runs

MVD: 15 eval tasks, 5 companies, 10-week pilot — not 45 tasks on day one

Type C (Buy/Sell memo) deferred to v0.5 — requires licensed market data (Bloomberg/Refinitiv) and FINRA workflow

# 3. Four-Phase Process Map

## Phase 1 — Foundation & Data Corpus

Objective: Single source of truth for filings, transcripts, FX.

| Step | Owner | Input | Output |
| --- | --- | --- | --- |
| 1.1 CIK mapping | Data Ops | 5 tickers | CIK registry |
| 1.2 EDGAR ingest | Data Ops | 10-K/10-Q | Raw + indexed corpus |
| 1.3 Transcript ingest | Data Ops | Transcript API + IR fallback | Transcript registry |
| 1.4 Section index | Platform Eng | Raw filings | Searchable sections/tables |
| 1.5 Corpus QA | Lead CFA | 10% sample | Signed corpus manifest |

## Phase 2 — Task Construction

Objective: Expert-authored tasks with ground truth and gold paths (minimal section sets plus documented anti-patterns for scoring).

| Step | Owner | Input | Output |
| --- | --- | --- | --- |
| 2.1 Template design | Lead CFA | 3 archetypes | Task templates |
| 2.2 Pilot task (GOOGL) | Associate | Corpus | 1 validated task |
| 2.3 Batch authoring | Associate | Templates | 15 task specs |
| 2.4 L1 scripts | Associate + Eng | Ground truth | Verification scripts |
| 2.5 Peer review | Lead CFA | Draft tasks | Published tasks |

## Phase 3 — Agent Evaluation

Objective: Model-agnostic eval with full trajectory capture.

| Step | Owner | Input | Output |
| --- | --- | --- | --- |
| 3.1 Adapter setup | Platform Eng | Model APIs | Model registry |
| 3.2 Tool sandbox | Platform Eng | Corpus | Search, Parser, Python |
| 3.3 Run campaign | Platform Eng | 15 tasks × N models × 3 | Trajectories |
| 3.4 Fracture analysis | Product + Eng | Trajectories | Fracture report |

## Phase 4 — Scoring & Release

Objective: Scored benchmark + trajectory export for training.

| Step | Owner | Input | Output |
| --- | --- | --- | --- |
| 4.1 Layer 1 scoring | Platform Eng | Agent output + GT | Hard scores |
| 4.2 Layer 2 scoring | Expert (sample) | Trajectories | Judgment scores |
| 4.3 Layer 3 audit | Platform Eng | Citations | Trust scores |
| 4.4 Release | Product | All artifacts | benchmark_v0.1 + leaderboard |
| 4.5 Trajectory export | Product | Ranked runs | Training dataset v1 |

# 4. End-to-End Data Flow

SEC EDGAR + Transcripts + FX  →  Corpus Service  →  Task Registry (prompt + GT)
  →  Agent (via adapter)  →  Trajectory Logger  →  Scoring Engine (L1/L2/L3)
  →  Benchmark Record  →  Leaderboard + Trajectory Dataset

# 5. Task Summary (Not Full Catalog)

| Layer | Count | Purpose |
| --- | --- | --- |
| Data acquisition | 24 | SEC, IR, peers, FX, citations |
| Financial statements | 24 | Normalization, footnotes, reconciliation |
| Financial models | 79 | 3-stmt, DCF, comps, LBO, SOTP, DDM, M&A |
| Valuation + industry + earnings | 27 | Football field, Porter, guidance drift |
| Thesis + risk + compliance + output | 31 | Reco, risks, FINRA, initiation memo |
| Total catalog | 185 | Full analyst workflow indexed |
| MVD pilot (now) | 15 | 5 cos × 3 archetypes — Type F and M only |

# 6. Roles & Capacity

| Role | Hours/week | Responsibility |
| --- | --- | --- |
| Lead CFA | 10–12 | Standards, review, publish approval |
| MBA Associate | 12–15 | Task authoring, ground truth, citations |
| Compliance (shared) | 3–5 | FINRA/mandate rules (Type C tasks) |
| Platform Engineer | Contract/part-time | Corpus, eval runner, L1 scoring |

# 7. Timeline (10 Weeks — MVD)

| Week | Phase | Milestone |
| --- | --- | --- |
| 1–2 | 1 + 2 | Corpus for 5 cos; GOOGL pilot task complete |
| 3 | 2 | Templates from pilot; authoring begins |
| 4–6 | 2 + 3 | 15 tasks authored; eval runner live |
| 7–8 | 2 + 4 | Expert review; corpus lock |
| 9–10 | 3 + 4 | Eval campaign; fracture report; release |

# 8. Success Metrics (MVD)

15 published tasks with 100% ground truth citations

≥2 models evaluated with full trajectory capture

≥15pt score spread between best and worst model

≥8 distinct fracture codes documented

Expert κ ≥ 0.7 on 5-task calibration set

# 9. Decisions Required from Senior Team

Approve 15-task MVD scope (vs 45 on day one)

Confirm expert resourcing (CFA lead + associate)

Approve transcript API budget (~$100–150/mo for pilot)

Confirm benchmark → trajectory dataset as product path

Sign off on 10-week pilot timeline